## Slide 1: CE 401 – PROJECT PLANNING AND CONSTRUCTION MANAGEMENT
INTRODUCTION
WHAT IS A PROJECT?
“A temporary endeavor undertaken to create a unique
product or service”
definite beginning and end with specific objectives.
different owner, designers, contractors, location (may have repetitive elements from previous projects).
Composed of jobs, activities, functions or tasks that are related one to the other in some manner, and all of these should be completed in order to complete the project.

## Slide 2: CE 401
INTRODUCTION
Application of Knowledge, skills, tools, and techniques to
project activities in order to meet or exceed stakeholders
expectations from the project
Balancing competing demands among
- Scope, time, cost and quality
- Stakeholders with differing needs and expectations
Identified requirements ( needs) and unidentified requirements
(expectations)
WHAT IS PROJECT MANAGEMENT?

## Slide 3: CE 401
PM Knowledge Areas and Processes

## Slide 4: CE 401
Relationship To Other Management Disciplines

## Slide 5: CE 401
Areas of Expertise Required

## Slide 6: CE 401
The Project Management Context
Project Phases and the Project Life Cycle
Project stakeholders
Organizational Influence
Key General Management Skills
Socioeconomic Influences

## Slide 7: CE 401
Project Phases and Project Life cycle

## Slide 8: CE 401
Representative Construction Project Life Cycle

## Slide 9: CE 401
Representative Construction Project Life Cycle
Feasibility – Project formulation, feasibility studies, and strategy design and approval
Planning and Design – base design, cost and schedule, contract terms and conditions and detailed planning. Major contracts are let
Production – manufacturing, delivery, civil works, installation and testing. The facility is substantially complete at the end of this phase
Turnover and start-up – final testing and maintenance. The facility is in full operation at the end of this phase

## Slide 10: CE 401
Project Stakeholders
Project Manager
Customer
Performing Organization
Project Team Member
Sponsor

## Slide 11: CE 401
Contractual Relationships

## Slide 12: CE 401
Key General Management Skills
Leading
Communicating
Negotiating
Problem Solving
Influence the Organization

## Slide 13: CE 401
SOCIAL-ECONOMIC-ENVIRONMENTAL
INFLUENCES
Standard and Regulations
Internationalization
Cultural Influences
Social – Economic- Environmental Sustainability

## Slide 14: CE 401
Project Organization
Projects are typically part of organization larger than
Government agencies
Corporation
Healthcare institution
Joint ventures, Partnering

## Slide 15: CE 401
Project Organization
Systems
Derive revenue from projects
Management by projects
Non-project based organization – manufacturing company, financial service firm (will have departments and other sub-units that operate as project-based organization

## Slide 16: CE 401
Project Organization
Organizational Culture and style
Unique and describable culture
Reflected in their shared values, norms, belief and expectations
(i.e. team proposing high risk will get approval from Aggressive organization)

## Slide 17: CE 401
Project Organization
Organizational Structure
Can be characterized as spanning a spectrum from ‘functional’ to ‘projectized’, with variety of matrix structure in between

## Slide 18: CE 401
Project Organization
Organizational Structure
Classic Functional Organization

## Slide 19: CE 401
Project Organization
Organizational Structure
Projectized Organization

## Slide 20: CE 401
Project Organization
Matrix Organization

## Slide 21: CE 401
Project Organization
Matrix Organization

## Slide 22: CE 401
Project Organization
Organization Planning
Involves identifying, documenting and assigning project roles, responsibilities and reporting relationships to individuals or to group

## Slide 23: CE 401
Project Organization
Inputs to Organization Planning
Project Interfaces
  Organizational Interfaces
  Technical Interfaces
  Interpersonal Interfaces
2. Staffing Requirements
3. Constraints
Organizational structures of the performing organization
Collective bargaining agreements
Preferences of the project management team
Expected staff assignments

## Slide 24: CE 401
Project Organization
Tools and Techniques for Organization Planning
Templates
Human Resource Practices
Organizational Theory
Stakeholder Analysis

## Slide 25: CE 401
Project Organization
Output from Organization Planning
Roles and responsibility assignment
Staffing Management Plan
Organization Chart
Supporting details